## Slide 1: Agile Presentation Juan Juvera

## Slide 2: Key facets of Scrum-agile Approach
The key facets of scrum-agile approach are:
Better visibility – The approach involves users and customers thus ensuring stakeholders expectations are effectively managed and – asads
Exceptional quality – Exceptional quality is achieved through support and integration of changes into the current project
High transparency – The involvement of various stakeholders throughout the project’s lifecycle ensures high transparency.
Early identification of issues – The approach allows timely identification and resolution of issues.
Integration and iterative releases – The approach is characterized by continuous integration, communication, and iterative releases.

## Slide 3: Differences between Agile and Waterfall Approach
The lifecycle development of projects in an Agile approach are separated into sprints (Bott & Mesmer, 2017). The lifecycle development of software in a waterfall approach is divided into steps.
Agile projects are under continuous development while Waterfall projects are done in sequential order
Agile approach allows flexibility while the Waterfall approach is rigid due tobeing locked to a step-by-step process.
Agile method allows for changes in requirement while the Waterfall approach does not allow for changes in requirements.
Agile approach allows project review after each sprint while the Waterfall approach does not allow this.

## Slide 4: Roles in on a Scrum-Agile Team
A scrum-agile team has three different roles: the scrum master, the development team, and the product owner.
The product owner is responsible for the market analysis and formulation of the project’s vision.
Responsible for the management of the project backlog
Management of various development stages of the project life-cycle.
Scrum master
Organizes the project’s processes, which include daily scrum, sprint demo, and sprint planning (Keshta & Morgan, 2020).
Ensures the team stays on course
Facilitates the development team and helps team adapt to requirement changes
Development team
Delivers the final product
Responsible for tasking by breaking down sprints and estimating task parameters

## Slide 5: Phases of the Agile SDLC
An agile approach has six different phases in its Scrum Development Life Cycle
Concept -The initial phase of the project’s lifecycle where projects are created and prioritize.
Inception - Second phase where identification of team members, allocation of funds, and requirements is undertaken (Rani, 2017).
Iteration - The phase where actual software delivery based on iteration takes place.
Release - Activities on this stage revolve around quality assurance, including testing and training
Production - Continuous support of the project or software.
Retirement - Finalizing of the software or project’s activities where customers are notified

## Slide 6: Waterfall Development lifecycle phases
The waterfall development approach lifecycle consist:
Requirement analysis - Activities in this phase include analysis and documentation of requirements. Limitations and constraints are also investigated.
Design- Specification of hardware and software components.
Implementation- Activities include conversion of physical design into working code and development of system into units. There is also the testing of unit functionality.
Testing- Activities in the testing phase include handing over the different codes to the testing team to identify available defects. Techniques used for testing include manual testing or automation. It is hard to reverse a process using the waterfall approach unlike when using agile approach
Development– Activities include deployment of the software into a client’s server.
Maintenance- The software is maintained through support and regular fixing of errors.

## Slide 7: Factors to consider when choosing a Software Development Methodolgy
Project size – Essential to consider the size of the of the project. Waterfall development approach favor larger projects than agile approach (Keshta & Morgan, 2020).
Requirements - Evaluate requirements to ensure availability of each of them.
The end-product - Envision how the final-product should look.
Flexibility - Flexible projects are developed using an agile approach rather than the waterfall approach.

## Slide 8: Bibliography
Bott, M., & Mesmer, B. (2020). An Analysis of Theories Supporting Agile Scrum and the Use of Scrum in Systems Engineering. Engineering Management Journal, 32(2), 76-85.
Keshta, N., & Morgan, Y. (2017, October). Comparison between traditional plan-based and agile software processes according to team size & project domain (A systematic literature review). In 2017 8th IEEE Annual Information Technology, Electronics and Mobile Communication Conference (IEMCON) (pp. 567-575). IEEE.
Rani, S. B. A. S. U. (2017). A detailed study of Software Development Life Cycle (SDLC) models. International Journal Of Engineering And Computer Science, 6(7).